## Slide 1
Compact Rust
Milestone 0.3.0
01
Typed runtime. Generated APIs. Contract testing.
Engineering acceptance and develop integration review
9 October 2026
Notes: Engineering review of the closed milestone. Compiler/crate versions remain unchanged. Scope and formal guarantees follow the final report.
Primary source: https://github.com/MediaNoxLabs/compact/blob/0d7610b2792d60fee5d3713d4eb0ede3c98cc82a/doc/rust/0.3.0-closure.md

## Slide 2
Final milestone metrics
02
19 / 19
93
121
136
required outcomes
accepted
acceptance
criteria
milestone ADRs
published
issues closed
zero open
104 milestone commits have conventional subjects, DCO sign-offs and verified GPG signatures.
ACC is the removed twentieth outcome. The published ADR collection now contains 360 records.
Notes: Frozen commit audit:03c03a39..0d7610b2,104/104 conventional,DCO and Git signature statusG. Raw audit ships with the final metrics. https://github.com/MediaNoxLabs/compact/blob/0d7610b2792d60fee5d3713d4eb0ede3c98cc82a/doc/rust/0.3.0-closure.md

## Slide 3
Delivered scope
03
Area | Accepted outcome
Compiler and runtime | Typed ownership, checked values and structured Rust emission
Generated APIs | Focused derives, stable names and measured API probes
ContractLab and ProofLab | Native execution, VM replay and official provider setup
Application adoption | DID v0.7.0 and the selected digital-passport source
Engineering assurance | Regression reducers, audits, coverage and reproducible gates
Documentation | Current guides, decision history and acceptance crosswalk
Each outcome has a bounded acceptance statement in the 93-criterion crosswalk.
Notes: Primary source: https://github.com/MediaNoxLabs/compact/blob/0d7610b2792d60fee5d3713d4eb0ede3c98cc82a/doc/rust/0.3.0-closure.md

## Slide 4
Compiler and runtime ownership
04
Component | Responsibility
Compact frontend | Type-check source and lower language constructs
Private Rust IR 20 | Carry typed identities, values and source context
AST emitter | Construct Rust syntax with syn, quote and proc-macro2
Recorded planner | Admit complete effect plans and typed VM operands
Rust runtime | Adapt values and execution to official ledger8 / zk domains
prettyplease | Format the generated syntax tree
IR 20 is an internal backend contract. It is not a public Compact language schema.
Notes: Primary source: https://github.com/MediaNoxLabs/compact/blob/0d7610b2792d60fee5d3713d4eb0ede3c98cc82a/doc/rust/0.3.0-closure.md

## Slide 5
Domain model and upstream primitives
05
Concern | Rust-facing model | Semantic owner
Compact values | Field, BoundedUint, FixedBytes | Checked runtime mappings
State and paths | Ledger views and typed slots | Official on-chain state / VM
Call execution | Owned contexts and results | Generated API + runtime
Recorded effects | Sealed programs and replay | Planner + official VM
Proof material | Resolver and parameter provider | Official zk/provider crates
No replacement VM or cryptographic semantics. Native runtime pins ledger 8.0.3.
Notes: Primary source: https://github.com/MediaNoxLabs/compact/blob/0d7610b2792d60fee5d3713d4eb0ede3c98cc82a/doc/rust/0.3.0-closure.md

## Slide 6
A witnessed Compact circuit
06
witness fetch_field(): Field;
export ledger v: Field;
export circuit pull(): [] {
const x = fetch_field();
v.write(disclose(x));
}
The generated crate exposes
a typed witness trait and
ordinary Rust circuit calls.
Source excerpt. The compiler retains source typing and disclosure rules.
Notes: Excerpt: https://github.com/MediaNoxLabs/compact/blob/0d7610b2792d60fee5d3713d4eb0ede3c98cc82a/doc/rust/guides/examples/witnessed-cell/witnesses_oracle.compact
Generated witness interface usage: https://github.com/MediaNoxLabs/compact/blob/0d7610b2792d60fee5d3713d4eb0ede3c98cc82a/doc/rust/guides/examples/witnessed-cell/tests/witnessed.rs
Primary source: https://github.com/MediaNoxLabs/compact/blob/0d7610b2792d60fee5d3713d4eb0ede3c98cc82a/doc/rust/0.3.0-closure.md

## Slide 7
Typed witness implementation
07
fn fetch_field(
&self,
context: WitnessContext<'_, Private, cell::LedgerView<'_>>,
) -> Result<(Private, Field), CompactError> {
let _observed = context.ledger.v()?;
let mut private = context.private_state.clone();
let answer = private.script.answer(())?;
private.calls += 1;
Ok((private, answer))
}
The witness returns its updated private state explicitly. Errors retain their typed boundary.
Notes: Exact method excerpt from https://github.com/MediaNoxLabs/compact/blob/0d7610b2792d60fee5d3713d4eb0ede3c98cc82a/doc/rust/guides/examples/witnessed-cell/tests/witnessed.rs
Primary source: https://github.com/MediaNoxLabs/compact/blob/0d7610b2792d60fee5d3713d4eb0ede3c98cc82a/doc/rust/0.3.0-closure.md

## Slide 8
Derives own representation boilerplate
08
#[derive(Clone, Copy, Debug, PartialEq, Eq,
CompactCellValue, CompactEnum)]
#[allow(non_camel_case_types)]
enum Choice {
yes,
no,
}
CompactEnum checks field and binary representations.
Variant order defines ordinals. Invalid enum shapes fail early.
Semantic circuit bodies remain ordinary Rust. Broad circuit-body DSL promotion stays deferred.
Notes: Exact enum excerpt: https://github.com/MediaNoxLabs/compact/blob/0d7610b2792d60fee5d3713d4eb0ede3c98cc82a/runtime-rs/tests/enum_derive.rs
Derive policy: https://github.com/MediaNoxLabs/compact/blob/0d7610b2792d60fee5d3713d4eb0ede3c98cc82a/runtime-rs-macros/README.md
Primary source: https://github.com/MediaNoxLabs/compact/blob/0d7610b2792d60fee5d3713d4eb0ede3c98cc82a/doc/rust/0.3.0-closure.md

## Slide 9
ContractLab compares execution and replay
09
let mut native = lab.fork();
let expected = native
.native(|ctx| cell::pull(ctx, &CellWitness))?;
let report = lab
.recorded(|ctx| cell::recorded::pull(ctx, &CellWitness))?;
assert_eq!(report.public_state(), expected.public_state());
assert_eq!(report.effects(), expected.effects());
assert_eq!(report.execution_gas(), expected.execution_gas());
Adapted excerpt uses ? for brevity. The maintained test also checks exhaustion and checkpoint restore.
Notes: Maintained externally validated test excerpt: https://github.com/MediaNoxLabs/compact/blob/0d7610b2792d60fee5d3713d4eb0ede3c98cc82a/doc/rust/guides/examples/witnessed-cell/tests/witnessed.rs
Primary source: https://github.com/MediaNoxLabs/compact/blob/0d7610b2792d60fee5d3713d4eb0ede3c98cc82a/doc/rust/0.3.0-closure.md

## Slide 10
Testkit guarantees and boundaries
10
Behavior | Accepted guarantee | Boundary
Snapshot / fork | Owned state checkpoints | Shared external witness effects persist
Failed execution | Committed checkpoint survives | Adapters remain trusted Rust code
Witness scripts | Exact answers and call journal | No automatic IO rollback
Recorded calls | Actual VM replay and reports | Replay alone establishes no proof
Artifact identity | Detect declared mismatches | Hashes alone do not authenticate origin
Query-summed execution gas and replay gas remain separate measurements.
Notes: Primary source: https://github.com/MediaNoxLabs/compact/blob/0d7610b2792d60fee5d3713d4eb0ede3c98cc82a/doc/rust/0.3.0-closure.md

## Slide 11
ProofLab reuses official providers
11
let proofs = ProofLab::new(resolver, params);
let provider = proofs.provider(rng);
let skip_sequence = provider.check(&preimage).await?;
let proof = provider.prove(&preimage, None).await?;
Resolver + ParamsProverProvider
LocalProvingProvider implements the official ProvingProvider trait.
API excerpt. Fixture tests cover real checks and proof refusal. Successful proving has separate receipts.
Notes: API excerpt: https://github.com/MediaNoxLabs/compact/blob/0d7610b2792d60fee5d3713d4eb0ede3c98cc82a/doc/rust/guides/local-proof-tests.md
Source: https://github.com/MediaNoxLabs/compact/blob/0d7610b2792d60fee5d3713d4eb0ede3c98cc82a/testkit-rs/src/proof.rs
Primary source: https://github.com/MediaNoxLabs/compact/blob/0d7610b2792d60fee5d3713d4eb0ede3c98cc82a/doc/rust/0.3.0-closure.md

## Slide 12
Checked input admission
12
let limit = EncodedSizeLimit::default();
let key = decode_verifier_key_with_limit(bytes, limit)?;
// Applications can select another encoded-byte budget.
let custom = EncodedSizeLimit::new(application_limit);
The opt-in default admits up to 64 MiB.
Admission runs before upstream decoding.
This bounds encoded bytes. Aggregate decoded heap and CPU protection remain #495.
Notes: API source: https://github.com/MediaNoxLabs/compact/blob/0d7610b2792d60fee5d3713d4eb0ede3c98cc82a/runtime-rs/src/transaction/decoding.rs
DecisionADR0359 and CoPS001.
Primary source: https://github.com/MediaNoxLabs/compact/blob/0d7610b2792d60fee5d3713d4eb0ede3c98cc82a/doc/rust/0.3.0-closure.md

## Slide 13
DID v0.7.0 adoption
13
12
original stateful exports
Evidence | Result
Native and recording | Original source and lifecycle coverage
Relation scenarios | 42 calls: 23 successes, 19 expected refusals
Strict proof scope | All 12 exports across qualified receipts
Fresh recovery | 19 original + 6 reducer relation calls
Constructor-derived deployment differs from proving constructor execution. Native ledger remains 8.0.3.
Notes: Primary source: https://github.com/MediaNoxLabs/compact/blob/0d7610b2792d60fee5d3713d4eb0ede3c98cc82a/doc/rust/0.3.0-closure.md

## Slide 14
Digital-passport adoption
14
Measure | Accepted scope
Source provenance | midnight-vc-passport consumer 2e13b029 and dependency 1a65558b
Source closure | 17 original source files
Public API | 75 pure exports
Behavior | 202 finite exact cases and 4 cross-language codec vectors
Proof applicability | Zero applicable exports in this pure family
Original source, unedited generated crates and minimal regression snippets retain separate identities.
Notes: Primary source: https://github.com/MediaNoxLabs/compact/blob/0d7610b2792d60fee5d3713d4eb0ede3c98cc82a/doc/rust/0.3.0-closure.md

## Slide 15
Parity has separate dimensions
15
Dimension | What the milestone measures
Language / specification | Versioned inventory and bounded finite checks
TS and native behavior | Values, errors, state and witness observations
Recording / replay | Admitted effects and actual VM execution
Proof / application | Strict proof receipts for applicable calls
Network observations | Historical, explicitly bounded observations
Formal guarantees | No universal Rust correctness theorem
198 roots / 232 inputs / 1,055 functions describe inventory. They are not a universal parity percentage.
Notes: Primary source: https://github.com/MediaNoxLabs/compact/blob/0d7610b2792d60fee5d3713d4eb0ede3c98cc82a/doc/rust/0.3.0-closure.md

## Slide 16
Final qualification preserves source identity
16
423
successful unchanged
prefix commands
3
recovery commands
after the harness fix
5
successful required
proof-gate receipts
The 551 full run failed on fresh key-output directories.
ADR 0366 repaired ownership and added a reproducing regression.
Acceptance combines unchanged-prefix reuse with recovery. The original failure stays recorded.
Notes: Primary source: https://github.com/MediaNoxLabs/compact/blob/0d7610b2792d60fee5d3713d4eb0ede3c98cc82a/doc/rust/0.3.0-closure.md

## Slide 17
Local and remote test evidence
17
Cohort | Recorded result | Scope
Local core / fallback | 1,012 passing cases | Successful unchanged prefix
Generated integrations | 260 passing cases | Generated Rust behaviors
CLI | 20 passing unit tests | Local compiler command surface
Harness recovery | 151 passing tests | Includes fresh-key regression
Remote core | 742 cases in 63 blocks | Candidate f9a49666, Linux
Remote Rust 1.88 | Selected compilation passed | Backend/Jubjub + standalone
These cohorts overlap. Proof and source guards provide separate evidence.
Notes: Primary source: https://github.com/MediaNoxLabs/compact/blob/0d7610b2792d60fee5d3713d4eb0ede3c98cc82a/doc/rust/0.3.0-closure.md

## Slide 18
Coverage with explicit denominators
18
Component / measure | Covered | Coverage
Runtime changed lines | 367 / 375 | 97.87%
Runtime mapped lines | 6,059 / 6,883 | 88.03%
Testkit measured lines | 411 / 421 | 97.62%
Backend accepted cohort | Retained qualified report | 95.11%
Macros accepted cohort | Retained qualified report | 100%
Component cohorts differ. Line coverage does not establish branch, MC/DC or full language coverage.
Notes: Primary source: https://github.com/MediaNoxLabs/compact/blob/0d7610b2792d60fee5d3713d4eb0ede3c98cc82a/doc/rust/0.3.0-closure.md

## Slide 19
Audit and adversarial assurance
19
Area | Delivered evidence / disposition
Runtime boundaries | Checked VM operands, wide-operation errors and byte admission
Failure controls | Misuse compile failures, negative cases and guard mutants
Review | Internal audit and independent external coding-agent reviews
Dependencies | Zero vulnerability matches in the retained RustSec scan
Residual notices | 4 workspace / 3 standalone notices, tracked in #471–474
The scanner exits nonzero on notices. Coding-agent review does not provide human security certification.
Notes: Primary source: https://github.com/MediaNoxLabs/compact/blob/0d7610b2792d60fee5d3713d4eb0ede3c98cc82a/doc/rust/0.3.0-closure.md

## Slide 20
WASM and distribution scope
20
Surface | Qualified scope | Limit
Node / browser | Pure, hash, Counter and witnessed Cell | Bounded experiment
Versions | Node 24.14 and Chromium 151 | No universal engine claim
External consumer | W2 tests on Rust 1.99 and 1.88 | Explicit source / lock cohort
Portable package | Relocation, spaces and symlink smoke | Authenticated debug CLI
Distribution | TS + strict Rust generation | Full optimized Nix build remains outside scope
Browser proving, Windows certification and production WASM remain unqualified.
Notes: Primary source: https://github.com/MediaNoxLabs/compact/blob/0d7610b2792d60fee5d3713d4eb0ede3c98cc82a/doc/rust/0.3.0-closure.md

## Slide 21
TypeScript and Rust AST tradeoffs
21
Aspect | TypeScript | Rust AST
Integration | Established JS / wallet ecosystem | Direct official ledger / zk crates
Misuse prevention | Types plus runtime checks | Moves and private construction add constraints
Generated API | JS tooling and provider conventions | Typed contexts, traits and owned handoffs
Operational work | JS packages and provider setup | Rust features, builds and material setup
Parity evidence | Independent behavior oracle | Native / replay / proof claims per scope
Safety and performance claims require specific guarantees and measurements.
Notes: Primary source: https://github.com/MediaNoxLabs/compact/blob/0d7610b2792d60fee5d3713d4eb0ede3c98cc82a/doc/rust/0.3.0-closure.md

## Slide 22
Develop integration needs a separate review
22
Comparison | develop | Rust-AST closure
Compiler | 0.31.114 | 0.31.133
Runtime / macros package | 0.16.100 | 0.2.0
Ledger pin | 8.0.2 flake | 8.0.3 Rust graph
Unique commits | 77 | 684
Merge result | 17conflict paths | Draft PR for review
The PR includes earlier AST milestones. A merged develop tree needs its own qualification.
Notes: Integration inspection frozen at develop7e38fc66 and AST0d7610b2. Read-only git merge-tree found17conflict paths. Actual developflake8.0.2 despite ledger9-labeled HEAD subject. See metrics/develop-integration-review.md in this delivery.
Primary source: https://github.com/MediaNoxLabs/compact/blob/0d7610b2792d60fee5d3713d4eb0ede3c98cc82a/doc/rust/0.3.0-closure.md

## Slide 23
Accepted baseline and remaining work
23
Accepted baseline | Separate follow-up
19 required outcomes and closed milestone | Develop integration and its own validation
121 new ADRs and current developer guides | User-owned 0.4 proposals remain separate
Configurable 64 MiB encoded admission | Aggregate decoder heap / CPU containment
Optional official-provider test fixture | Production client orchestration
Bounded conformance and WASM research | Broader semantics and production platform support
Compiler/crate versions stay unchanged. Tags and registry publication remain separate actions.
Notes: Primary source: https://github.com/MediaNoxLabs/compact/blob/0d7610b2792d60fee5d3713d4eb0ede3c98cc82a/doc/rust/0.3.0-closure.md

## Slide 24
Review entry points
24
Qualified implementation
f9a49666
Developer guides and 121 milestone ADRs
20cd967e
Final report and 93-criterion crosswalk
0d7610b2
Notes: Links: https://github.com/MediaNoxLabs/compact/blob/0d7610b2792d60fee5d3713d4eb0ede3c98cc82a/doc/rust/0.3.0-closure.md
https://github.com/MediaNoxLabs/compact/blob/0d7610b2792d60fee5d3713d4eb0ede3c98cc82a/doc/rust/evidence/0.3.0/closure/crosswalk.md
https://github.com/MediaNoxLabs/compact/blob/0d7610b2792d60fee5d3713d4eb0ede3c98cc82a/doc/rust/guides/index.md
https://github.com/MediaNoxLabs/compact/blob/0d7610b2792d60fee5d3713d4eb0ede3c98cc82a/doc/rust/adr/README.md
Primary source: https://github.com/MediaNoxLabs/compact/blob/0d7610b2792d60fee5d3713d4eb0ede3c98cc82a/doc/rust/0.3.0-closure.md